Smart Material AI Chat

Technical Specification Document

Joule Agent on SAP BTP — S/4HANA Integration via CDS Views / OData, with Excel Upload Option

Prepared by: Sierra Digital Inc.

Prepared for: Jabil — Suzhou GP Site

Version 1.0 — Draft for Development Planning

# Table of Contents

1. Purpose & Audience

2. Architecture Overview

3. Component Breakdown

4. Data Input Options

5. SAP S/4HANA Integration — CDS Views & OData

6. Business Rule Implementation Specs

7. Joule Agent / Skill Specifications

8. API & Service Contracts

9. Security & Authorization

10. Non-Functional Requirements — Technical Mapping

11. Error Handling & Logging

12. Data Model Reference

13. Deployment & Environments

14. Developer Task Breakdown

# 1. Purpose & Audience

This document translates the Functional Specification for the Smart Material AI Chat solution into concrete, developer-actionable technical requirements. It is intended for the SAP BTP/ABAP development team, Joule agent configuration team, and integration developers responsible for building the solution.

Scope of this phase: a Joule-based conversational agent, deployed on SAP BTP, integrated with Microsoft Teams, consuming SAP S/4HANA (on-premise) data via CDS views/OData services, with an additional Excel-upload path for interim/PoC data loading.

# 2. Architecture Overview

Microsoft Teams (Joule integration) ¦ v SAP Joule (copilot client / NLU + dialog management) ¦ v Custom Joule Agent (SAP BTP - Agent Builder / Joule Studio) [Skills: Shortage Lookup ¦ Inventory/Aging Lookup ¦ Over-Control Check ¦ Non-Controlled Material Check ¦ Report Generation ¦ ZPL Proposal] ¦ v BTP Integration / Service Layer <-----> Excel Upload Service (interim input) ¦ v CDS Views / OData Services ---> SAP S/4HANA (on-premise) ¦ v Existing Jabil SAP ZPL Pull List solution (execution + audit, for write-back only)

Design principle: the Joule agent layer is responsible for natural-language understanding, intent routing, and response narration. All business-rule computation (Section 6) is implemented in governed CDS views / calculation views or backend services — never inferred by the LLM at runtime. This preserves auditability and reproducibility per the NFRs.

# 3. Component Breakdown

| Component | Responsibility | Owner |
| --- | --- | --- |
| Joule (SAP-provided) | NLU, conversation state, Teams rendering, file download delivery | SAP platform (configured, not custom-built) |
| Custom Joule Agent / Skills | Intent-to-service mapping; defines the specific skills for this use case | BTP / Joule configuration team |
| Integration/Service Layer | Exposes callable operations to the Joule agent; orchestrates CDS/OData calls and Excel-upload data reads | BTP development team |
| CDS Views / OData Services | Expose S/4HANA work order, material, inventory, and aging data; implement or expose calculation logic | ABAP/CDS development team |
| Excel Upload Service | Accepts uploaded source-report Excel files; parses and stages data for the same service layer used by live CDS/OData path | BTP development team |
| Authorization Adapter | Validates user's SAP role for read, download, and ZPL write-back operations | BTP/ABAP development team, in coordination with Basis/security |
| ZPL Pull List Integration | Existing Jabil solution; receives confirmed pull-list proposals for execution and audit | Existing system — integration point only, not rebuilt |

# 4. Data Input Options

Per the requirement to support both a live SAP integration and a manual Excel-upload path, the service layer must support two interchangeable data sources behind the same internal data contract, so that business-rule logic and the Joule agent's skills operate identically regardless of source.

## 4.1 Option A — Direct SAP S/4HANA Integration (CDS Views / OData)

- Primary, steady-state production data path.

- Read access to work order, material, inventory, and aging data via CDS views exposed as OData V2/V4 services.

- Near-real-time data; every response includes the CDS view's extraction/read timestamp.

## 4.2 Option B — Excel File Upload

- Interim/PoC and fallback input path, and useful for environments/sites where CDS/OData exposure isn't yet available.

- A BTP-hosted upload service (simple UI or Teams-based file share into the agent) accepts .xlsx files matching the structure of the four confirmed source reports: PP-134 (work order data), Z_AGEDINV-equivalent (aging/inventory), Modified PP-GP-014C-NSU-equivalent (issuance/theoretical usage), and COOIS (order status filter).

- Uploaded files are parsed (e.g., via a BTP Node.js or Python-based parsing service using an Excel-parsing library) and staged into the same internal data model used by the CDS/OData path, so downstream business-rule logic (Section 6) is source-agnostic.

- The system must validate uploaded file structure (expected headers/columns) and reject or flag files that don't match, rather than silently processing malformed data.

- Every response derived from uploaded data must clearly indicate it is based on an uploaded snapshot (with the upload timestamp), not live SAP data, to preserve the NFR's data-currency transparency requirement.

# 5. SAP S/4HANA Integration — CDS Views & OData

## 5.1 Required Source Data Objects

| Source Report / T-code | Purpose | Key Fields Needed |
| --- | --- | --- |
| PP-134 (via SQ00) | Work order master data | Order, Type, Material, Order Qty, Yield Qty, Scrap Qty, Ord Start/Finish, Work Center, Storage Location |
| PP-GP-014C-NSU | Work order component issuance / theoretical vs. actual usage | Order, Component, Material, QtyPer, TheoUsg, Net GI, Actual Usage, remaining issuance qty |
| MB52 | Material stock overview | Material, Plant, Storage Location, Unrestricted/Blocked/Quality stock |
| MMBE | Stock overview by material | Material, Plant, Storage Location, stock quantities |
| COOIS | Order status / order information system | Order, User Status (e.g., NMVT flag for deletion/exclusion) |
| MM03 | Material master data | Material, Material Description, Material Group, Base Unit of Measure |
| Z_AGEDINV (custom) | Aged inventory / stock aging by material and storage location | Material, Aging Days, Storage Location, Unrestricted stock, Standard Price, Plant |

## 5.2 CDS View Design Guidance

- Create one composite/consumption CDS view per business-rule output (e.g., ZC_MATERIAL_SHORTAGE_STATUS, ZC_MATERIAL_AGING, ZC_OVERCONTROL_CHECK) rather than exposing raw report tables directly to the agent layer — this keeps the deterministic logic in Section 6 inside the governed data layer.

- Each CDS view should expose a data-extraction/as-of timestamp field to satisfy the data-currency display requirement (Functional Spec NFR / FR-10).

- Expose views as OData V4 services via SAP Gateway / embedded OData services on the on-premise S/4HANA system; connect BTP to on-prem via SAP Cloud Connector.

- Apply standard SAP authorization checks (DCL / PFCG role checks) at the CDS view level so that the existing SAP role model (Functional Spec §3.1 FR-09) is enforced at the data layer, not just the application layer.

# 6. Business Rule Implementation Specs

These specs are derived directly from the confirmed customer clarifications and the working Excel formulas found in the SME's Z_AGEDINV and Modified PP-GP-014C-NSU files. Implement as CDS view calculated elements or equivalent backend logic — not as LLM-inferred reasoning.

## 6.1 Non-Controlled Material

Rule: NonControlledMaterial = TRUE when LOOKUP(ControlledRemainingIssuance, key = Material + StorageLocation) returns NO MATCH (i.e., no linked production order requirement, or requirement already fulfilled). Pseudocode (CDS-style): CASE WHEN controlled_remaining_issuance IS NULL THEN '无管制料' /* Non-Controlled */ WHEN (unrestricted_stock - controlled_remaining_issuance) >= 0 THEN '可发量' /* Available */ ELSE '领超管制' /* Over-Control / Over-Issued */ END AS material_status

## 6.2 Over-Control / Over-Issued Material

Rule: AvailableToIssueQty = UnrestrictedStock - ControlledRemainingIssuanceRequirement IF AvailableToIssueQty < 0 => Over-Control / Over-Issued IF AvailableToIssueQty >= 0 => Within controlled allowance Supporting context: Z67 / Z68 adjustment indicators (visible in PP-GP-014C-NSU- equivalent data) provide the "reasonable adjustment" context distinguishing expected from unexpected over-control cases; expose these as a supplementary field, not a replacement for the core formula.

## 6.3 Aging

Rule: IsAged = (AgingDays > 14) Fixed global threshold; do not make configurable per site/material without an explicit change request (Functional Spec Assumption).

## 6.4 Machine-Head Material (Flag-for-Review Only)

Rule: NOT a deterministic classification. Recommended candidate-surfacing logic (to assist, not replace, human review): FLAG_FOR_REVIEW = TRUE WHEN order_type = 'ZNPC' AND material_description matches molding/painting pattern (heuristic only) AND GR/GI material document history shows prior issuance for this order This flag must be presented to the user as "needs review," never as a resolved status equivalent to the deterministic rules above.

## 6.5 Rules Requiring Further Definition Before Build

- "Buck material" exclusion rule — do not implement until SME confirms definition and criteria (Functional Spec Open Question #1).

- "-S" suffix material handling — do not implement until SME confirms definition and criteria (Functional Spec Open Question #2).

# 7. Joule Agent / Skill Specifications

| Skill Name | Trigger Intent (examples) | Backend Call | Response Type |
| --- | --- | --- | --- |
| ShortageLookup | "Is work order X short on material?" / "某工单缺料吗" | ZC_MATERIAL_SHORTAGE_STATUS (CDS/OData) | Structured status + root-cause narration |
| InventoryLookup | "Where is material Y?" / "某物料在哪个库位" | MB52/MMBE-equivalent CDS view | Quantity + storage location(s) + timestamp |
| AgingCheck | "Show aged inventory for storage location Z" | ZC_MATERIAL_AGING (CDS/OData) | List of materials with Aging Days > 14, flagged |
| OverControlCheck | "Any over-control materials today?" | ZC_OVERCONTROL_CHECK (CDS/OData) | List of materials/work orders flagged 领超管制 |
| NonControlledCheck | "Show non-controlled material in warehouse" | ZC_OVERCONTROL_CHECK (shared view, different filter) | List of materials flagged 无管制料 |
| MachineHeadReview | "Show machine-head material needing review" | Candidate-surfacing query (Section 6.4) | Flagged list, explicitly marked "needs review" |
| ReportDownload | "Download today's shortage report" | Report generation service (Excel/CSV) | Downloadable file link, ≤30s |
| ZPLPullProposal | "Trigger pull list for work order X" | ZPL proposal service -> existing Jabil ZPL Pull List solution | Proposed action summary; requires explicit user confirmation before execution |

Each skill's backend call must return a data-as-of timestamp and a status/confidence indicator distinguishing deterministic results (Sections 6.1–6.3) from flagged/review-only results (Section 6.4), so Joule's response template can present them differently (e.g., a visible "Needs Review" badge for machine-head material).

# 8. API & Service Contracts

Representative service contract (illustrative — finalize field names against actual CDS view output during build):

GET /odata/v4/MaterialShortageStatus?workOrder={id} Response 200: { "workOrder": "121058014", "material": "SBC095160140", "storageLocation": "S201", "controlledRemainingIssuance": 679.075, "unrestrictedStock": 1.72, "availableToIssueQty": -677.355, "status": "领超管制", "agingDays": 4, "isAged": false, "needsReview": false, "dataAsOf": "2026-07-13T08:55:00+08:00" } POST /odata/v4/ZplPullListProposal Request: { "workOrder": "121058014", "requestedBy": "s.baker@..." } Response 200: { "proposalId": "PL-2026-0001", "status": "PENDING_USER_CONFIRMATION", "summary": "Proposed pull list for Order 121058014, 3 components", "requiresConfirmation": true }

All write-back endpoints (e.g., ZplPullListProposal confirmation) must perform a server-side SAP role check before allowing execution to proceed to the existing ZPL Pull List solution — the Joule agent must not be the sole authorization gate.

# 9. Security & Authorization

- Authentication: end users authenticate via existing Jabil SSO / Microsoft 365 identity, consistent with Teams and Joule's standard integration model.

- Authorization: every read, download, and write-back call must resolve the calling user's SAP role (via principal propagation or a mapped technical user pattern approved by Jabil Basis/security) and enforce it at the CDS view / OData service layer, not only in the Joule agent configuration.

- ZPL execution: require explicit user confirmation in the Joule conversation before any write-back call is made; log the proposal-to-confirmation-to-execution chain.

- Excel upload path: restrict upload capability to designated admin/IT roles; validate file structure and reject unauthorized or malformed uploads.

- Data in transit: standard TLS for all BTP-to-on-prem (via Cloud Connector) and BTP-to-Teams traffic.

- No new credential storage: the solution must not introduce a separate password/credential store — rely on existing SAP and Microsoft 365 identity mechanisms.

# 10. Non-Functional Requirements — Technical Mapping

| NFR | Technical Approach |
| --- | --- |
| Query ≤ 5 seconds | CDS views must be performance-tuned (appropriate indices, avoid nested loops at the ABAP layer); consider caching frequently-repeated lookups (e.g., material master) at the BTP integration layer. |
| Report/download ≤ 30 seconds | Asynchronous report generation with a polling or webhook callback pattern if generation exceeds a few seconds; avoid blocking the Joule conversation thread. |
| ZPL feedback ≤ 1 minute | Synchronous or near-synchronous call to the existing ZPL Pull List solution with a defined timeout and clear failure/retry messaging back to the user. |
| ~40 concurrent users | Size BTP service instances and OData service connection pools for this concurrency profile; load-test against the 9 AM decision-window scenario specifically. |
| Data currency display | Every CDS view and Excel-upload-backed response includes an explicit as-of/extraction timestamp field, rendered by the Joule response template. |
| Reproducibility | All business-rule logic lives in CDS views/backend services (Section 6), never in LLM prompt logic, ensuring identical inputs produce identical outputs. |
| Anomaly flagging | Backend services return an explicit data-quality/anomaly indicator (e.g., missing storage location) rather than silently defaulting or omitting fields. |

# 11. Error Handling & Logging

- All service-layer errors must return a structured error object (code, message, correlation ID) rather than an unhandled exception surfaced to Joule.

- Joule's response template must translate backend errors into a clear, non-technical message for end users (e.g., "Data could not be retrieved for this work order — please try again or contact IT"), while logging the technical detail server-side for support/debugging.

- Data validation failures on Excel upload (missing columns, wrong report type) must be surfaced clearly to the uploading admin, listing exactly what didn't match expected structure.

- ZPL proposal/execution failures must be logged with correlation to the originating conversation/user for traceability, consistent with the existing ZPL Pull List solution's audit approach.

- All logs should include a timestamp, user identity, intent/skill invoked, and data source used (live CDS/OData vs. uploaded Excel) to support troubleshooting and later usage analytics.

# 12. Data Model Reference

Core entities the service layer should operate on, regardless of source (CDS/OData or Excel upload):

| Entity | Key Fields |
| --- | --- |
| WorkOrder | Order, Type, Material, MRP Controller, Order Qty, Yield Qty, Scrap Qty, Ord Start/Finish, Work Center, User Status |
| MaterialComponent | Order, Component (Material), Storage Location, QtyPer, Theoretical Usage, Net GI, Actual Usage, Remaining Issuance Qty |
| MaterialStock | Material, Plant, Storage Location, Unrestricted Stock, Blocked Stock, Quality Inspection Stock, Standard Price |
| MaterialAging | Material, Storage Location, Aging Days, Last Placement Date, Standard Price, Plant |
| MaterialStatus (derived) | Material, Storage Location, Controlled Remaining Issuance, Unrestricted Stock, Available-to-Issue Qty, Status (无管制料/可发量/领超管制), Needs Review flag, Data-As-Of timestamp |
| ZplProposal | Proposal ID, Work Order, Requested By, Status, Component list, Confirmation timestamp |

# 13. Deployment & Environments

- SAP BTP subaccount(s) for the Joule agent/skill configuration and integration/service layer, sized for the ~40-concurrent-user profile.

- SAP Cloud Connector configured for secure BTP-to-on-premise S/4HANA connectivity (required given the confirmed on-prem deployment).

- Standard dev / test / production landscape recommended, with the SME's golden Excel workbook (Z_AGEDINV and Modified PP-GP-014C-NSU) used as the acceptance-test dataset in the test environment before go-live.

- Excel upload service should be available in all environments (dev/test/prod) to support ongoing validation, not just initial PoC.

# 14. Developer Task Breakdown

| Task | Discipline | Depends On |
| --- | --- | --- |
| Build CDS views for WorkOrder, MaterialComponent, MaterialStock, MaterialAging entities | ABAP/CDS | Confirmed field mappings from SAP Basis/functional team |
| Build derived MaterialStatus CDS view implementing Section 6.1–6.3 formulas | ABAP/CDS | Base CDS views above |
| Expose CDS views as OData V4 services | ABAP/Gateway | CDS views complete |
| Configure SAP Cloud Connector for BTP-to-on-prem connectivity | BASIS / Cloud | Network/firewall approval |
| Build Excel upload service (parsing + validation + staging into shared data model) | BTP development | Data model reference (Section 12) finalized |
| Build integration/service layer (routes Joule agent calls to CDS/OData or Excel-staged data) | BTP development | OData services + Excel upload service |
| Configure custom Joule agent and skills (Section 7) | Joule/Agent Builder configuration | Integration/service layer endpoints available |
| Configure Joule–Teams delivery experience (chat, Teams app/tab, file download) | Joule configuration | Joule agent skills configured |
| Implement authorization checks at CDS/OData and service layer | ABAP + BTP development | SAP role model confirmed with Jabil security |
| Build ZPL proposal-to-execution integration with existing ZPL Pull List solution | BTP development + existing system owner | Authorization checks in place |
| Build machine-head-material candidate-surfacing / flag-for-review logic | ABAP/CDS + BTP development | SME confirmation of Section 6.4 heuristic acceptability |
| Load SME golden workbook data into test environment for acceptance testing | QA / functional team | All above components functional in test environment |
| Performance/load test at ~40 concurrent users, 9 AM window scenario | QA / performance testing | Full solution deployed to test environment |